# GSoC 2025 Proposal: A Learning Path to Using Accelerators with Apache Beam

# Personal Information

Name: Sai Shashank Mudliar

Email: shashanksai.ss@gmail.com

LinkedIn: https://www.linkedin.com/in/ssmudliar/

Timezone: EST

University: Purdue University, Computer Engineering (Full-time Student)

Industry Experience: Staff Machine Learning Engineer, CVS Health

# About Me

I am a full-time Computer Engineering student at Purdue University and have served as a Staff Machine Learning Engineer at CVS Health, where I architected and operated large-scale ML inference systems on Google Cloud Dataflow. This combination of rigorous academic training in computer engineering and hands-on industry experience at staff-level gives me a unique perspective for this project -- I understand both the theoretical foundations of hardware acceleration and the practical realities of deploying accelerator-backed ML pipelines at enterprise scale. My work sits precisely at the intersection of this project's goals: making hardware accelerators accessible and productive for ML workloads running on Apache Beam.

Production Beam + Accelerator Experience:

Deployed multiple ML models at inference scale on Dataflow serving production healthcare workloads. These pipelines process millions of records daily using the RunInference transform with PyTorch and TensorFlow model handlers, running on both CPU and GPU-backed workers. I can provide sample code demonstrating these production patterns.

Authored an internal ML Inference Cookbook at CVS Health -- a comprehensive guide used across ML teams for deploying models on Dataflow. The cookbook covers model handler selection, GPU configuration, batch size tuning, Docker image construction, and production monitoring. This experience directly informs Deliverable 5 (blog post) of this proposal -- I have already written this kind of educational material for a large enterprise audience.

Built and operated GPU-accelerated Dataflow pipelines using custom Docker containers with NVIDIA CUDA runtimes, configuring worker_accelerator experiments for T4 and A100 GPUs, and tuning batch sizes and worker parallelism for throughput optimization.

Led a Proof-of-Concept for NVIDIA Triton Inference Server integration with Beam at CVS Health. Triton was not natively supported by Beam, so I implemented a custom ModelHandler from scratch. This involved managing the gRPC/HTTP client lifecycle within DoFn.setup(), handling model ensemble routing, building custom batching logic that respected Triton's dynamic batching semantics, and managing model repository configurations across Dataflow workers. This POC validated that Beam's ModelHandler abstraction is flexible enough to support non-native inference servers -- a key architectural insight that I will bring to this project's examples.

Currently working on updating Beam's TensorRT handler to support TensorRT 10.x. The existing TensorRTEngineHandlerNumPy in tensorrt_inference.py uses deprecated TensorRT 8.x/9.x APIs that are incompatible with TensorRT 10.x. Specifically:

engine.num_bindings, get_binding_name(), get_binding_dtype(), get_binding_shape(), binding_is_input() (lines 132-147) are replaced by the tensor-based API (num_io_tensors, get_tensor_name(), get_tensor_dtype(), get_tensor_shape(), get_tensor_mode()) in TRT 10.x

context.execute_async_v2() (line 204) is replaced by execute_async_v3() with explicit tensor address setting

trt.volume() (line 136) is removed entirely in TRT 10.x

NetworkDefinitionCreationFlag.EXPLICIT_BATCH (line 65) is no longer needed as all networks are explicit-batch by default

I am actively working on a backward-compatible update that supports both TRT 8.x/9.x and 10.x, and plan to submit this as a PR to Apache Beam. This contribution demonstrates my ability to work on the Beam ML SDK internals, not just the examples layer.

Operated multi-model inference pipelines using KeyedModelHandler to route different data segments to different model versions in a single Beam pipeline, directly analogous to the patterns shown in per_key_models.ipynb and run_inference_pytorch.ipynb (Pattern 4).

Built custom Dataflow Flex Templates with GPU-compatible Docker images, managing the full lifecycle from Dockerfile construction, Artifact Registry publishing, and Flex Template metadata configuration -- the exact workflow demonstrated in dataflow_tpu_examples.ipynb and run_inference_vllm.ipynb.

Relevant Technical Skills:

Frameworks: PyTorch, TensorFlow/Keras, JAX, ONNX Runtime, TensorRT (8.x/9.x/10.x), vLLM, Triton Inference Server, HuggingFace Transformers

Infrastructure: Google Cloud Dataflow, GKE, Cloud TPUs, NVIDIA GPUs (T4, A100, L4), Docker, Artifact Registry, Cloud Build

Apache Beam: RunInference API, PTransforms, DoFns, custom ModelHandlers, Pipeline Options, Flex Templates, side inputs for model refresh

Languages: Python (primary), Java (reading proficiency for Beam SDK internals)

Open Source Contributions:

[In Progress] Updating TensorRTEngineHandlerNumPy to support TensorRT 10.x (PR forthcoming to apache/beam) https://github.com/apache/beam/pull/36309/changes/c260d81b3f9dda4bfff8e069b4c30fee31bac710..caa66d7f135cd1a0fa6bcd67d26b28101707a0b9

# Project Overview

## Problem Statement

Apache Beam has powerful ML inference capabilities through the RunInference transform and a rich set of ModelHandler implementations (PyTorch, TensorFlow, vLLM, ONNX, TensorRT, HuggingFace, sklearn, XGBoost). Hardware accelerators (GPUs and TPUs) can dramatically improve the throughput and latency of these workloads. However, the current example set has significant gaps that make it difficult for newcomers to progressively learn how to leverage accelerators:

Gap 1: No Progressive Learning Path. The existing examples jump directly into complex setups. dataflow_tpu_examples.ipynb starts with Docker containers, Flex Templates, Artifact Registry, and TPU environment variables. run_inference_vllm.ipynb requires GPU runtimes. There is no "Step 0" that shows a simple CPU-only script, then demonstrates why and how accelerators help.

Gap 2: No Standalone Python Scripts. All 44 existing examples in examples/notebooks/beam-ml/ are Jupyter notebooks. There are no standalone .py scripts that a user can clone, modify, and run -- the format most natural for production deployment and CI integration.

Gap 3: No Training Examples. The entire beam-ml example set is focused exclusively on inference. There are zero examples showing how to use Beam for distributed model training with accelerators, despite this being a common need (e.g., training multiple model variants in parallel across a hyperparameter grid).

Gap 4: No Continuous Validation. The existing notebooks are not continuously tested. The CI infrastructure (.github/workflows/) has inference benchmarks for GPU workloads (ResNet-152 on T4, vLLM Gemma), but the educational notebooks themselves have no automated freshness checks.

Gap 5: Stale Accelerator SDK Support. The existing TensorRTEngineHandlerNumPy in tensorrt_inference.py uses deprecated TensorRT 8.x/9.x APIs (num_bindings, get_binding_name, execute_async_v2, trt.volume) that are incompatible with TensorRT 10.x. Users attempting to use Beam with modern NVIDIA toolchains will encounter runtime failures. I am actively working on fixing this and will submit the PR as a pre-GSoC contribution.

## Proposed Solution

Build a structured, progressive learning path consisting of 5 deliverables that take a user from a simple CPU-only Python script to running parallel multi-model training on accelerators, with continuous testing to ensure the examples remain functional. Additionally, fix the TensorRT 10.x compatibility issue to ensure the accelerator examples work with current NVIDIA toolchains.

# Detailed Project Plan

## Deliverable 1: CPU Baseline -- "The Slow Way"

Goal: A standalone Python script that performs ML inference without accelerators, establishing a measurable performance baseline.

File: examples/accelerator_learning_path/01_cpu_baseline.py

Content:

# 01_cpu_baseline.py
# A simple Beam pipeline that runs image classification on CPU.
# This script establishes the baseline performance that we will
# improve upon with hardware accelerators.

What it demonstrates:

A self-contained Beam pipeline using DirectRunner

PytorchModelHandlerTensor with device='CPU' loading a ResNet-50 model

Image preprocessing as a DoFn (read, resize, normalize, convert to tensor)

RunInference transform for batch prediction

Metrics collection: wall-clock time, throughput (images/second), per-image latency

Output comparison and validation

Key design choices:

Uses a real, non-trivial model (ResNet-50 image classification) so the CPU-vs-GPU difference is tangible, not a toy y = 5x linear regression

Includes a timing harness that measures and prints throughput metrics, so users can quantitatively compare with later accelerator-enabled versions

Uses beam.Create() with a bundled set of sample images (or downloads a small subset from a public dataset) so no external dependencies are needed

Runs entirely locally with DirectRunner -- no cloud setup required

Notebook companion: examples/accelerator_learning_path/01_cpu_baseline.ipynb -- an interactive notebook version with inline visualizations of the results (throughput chart, sample predictions with images).

## Deliverable 2: GPU Acceleration -- "The Fast Way"

Goal: Modify the baseline script to use GPU acceleration, demonstrating the performance improvement.

File: examples/accelerator_learning_path/02_gpu_inference.py

Content:

# 02_gpu_inference.py
# The same image classification pipeline, now using GPU acceleration.
# Compare throughput with the CPU baseline.

What it demonstrates:

Switching PytorchModelHandlerTensor(device='GPU') -- a one-line change from the CPU baseline

How PyTorch's CUDA fallback works (from pytorch_inference.py:89-93: if GPU requested but unavailable, falls back to CPU with a warning)

Running locally on a GPU-enabled machine (Colab with T4)

Running on Dataflow with GPU workers using:

Custom Docker image with CUDA runtime (building on the pattern from run_inference_vllm.ipynb)

--experiments worker_accelerator=type:nvidia-tesla-t4;count:1;install-nvidia-driver:5xx

Appropriate --machine_type (e.g., n1-standard-4)

Side-by-side throughput comparison: CPU vs GPU

Batch size tuning with min_batch_size / max_batch_size for GPU utilization

Advanced section:

Using TensorRTEngineHandlerNumPy from tensorrt_inference.py for further GPU optimization with TensorRT. This section will use the updated TensorRT 10.x-compatible handler (my pre-GSoC contribution), demonstrating the modern TensorRT API:

Building TRT engines from ONNX models using the updated _load_onnx() and _build_engine() functions

Running inference with execute_async_v3() and the tensor-based I/O API

FP16/INT8 quantization for additional speedup

ONNX Runtime with GPU execution provider via OnnxModelHandlerNumpy

Quantitative comparison table: CPU vs GPU (PyTorch) vs GPU (TensorRT) vs GPU (ONNX Runtime)

Notebook companion: examples/accelerator_learning_path/02_gpu_inference.ipynb

## Deliverable 3: TPU Inference with LLMs

Goal: Demonstrate TPU-accelerated inference using a large language model, building on the patterns established in Deliverables 1-2.

File: examples/accelerator_learning_path/03_tpu_inference.py

What it demonstrates:

TPU setup and environment configuration (the TPU_* environment variables from dataflow_tpu_examples.ipynb)

Using VLLMCompletionsModelHandler with TPU-backed vLLM for Gemma model inference

The complete Dataflow deployment workflow:

Write the pipeline script

Build a Docker image with TPU dependencies (torch_xla, vllm-tpu)

Push to Artifact Registry

Build a Flex Template

Submit the job with TPU worker configuration

Comparison with the GPU vLLM approach from run_inference_vllm.ipynb

When to use TPU vs GPU (cost, throughput, model size considerations)

Bridge from Deliverable 2:

This deliverable reuses the same pipeline structure from Deliverable 2, showing that the business logic (pipeline DAG) stays the same -- only the infrastructure configuration changes. This is a key lesson: Beam abstracts the accelerator choice away from the pipeline logic.

Notebook companion: examples/accelerator_learning_path/03_tpu_inference.ipynb

## Deliverable 4: Distributed Training with Accelerators

Goal: Demonstrate how to use Beam to orchestrate model training jobs that leverage hardware accelerators, including training multiple models in parallel.

File: examples/accelerator_learning_path/04_parallel_training.py

What it demonstrates:

Part A: Single Model Training on an Accelerator

A custom DoFn that trains a PyTorch model on GPU within its process() method

Using DoFn.setup() to initialize the GPU device and training infrastructure

Checkpointing trained model weights to GCS

Beam pipeline: Read training config -> Train model -> Save checkpoint -> Validate

Part B: Parallel Multi-Model Training

Using beam.Create() with a list of hyperparameter configurations

Each element is a training configuration (learning rate, batch size, model architecture variant)

beam.ParDo(TrainModelDoFn()) trains each configuration independently on separate workers

Each worker gets its own GPU via Dataflow's accelerator provisioning

Results are collected, compared, and the best model is selected

Part C: Train-then-Infer Pipeline

A single Beam pipeline that:

Trains multiple model variants in parallel

Evaluates each on a validation set using RunInference

Selects the best model based on metrics

Runs final inference with the winning model using KeyedModelHandler

Demonstrates Beam's strength: the entire ML lifecycle in one pipeline

Key code pattern:

class TrainModelFn(beam.DoFn):
    def setup(self):
        self.device = torch.device('cuda' if torch.cuda.is_available() else 'cpu')

    def process(self, config):
        model = build_model(config)
        model.to(self.device)
        train_loader = get_data_loader(config)

        for epoch in range(config['epochs']):
            for batch in train_loader:
                batch = {k: v.to(self.device) for k, v in batch.items()}
                loss = train_step(model, batch)

        # Save checkpoint to GCS
        checkpoint_path = save_checkpoint(model, config)
        yield TrainingResult(config=config, checkpoint_path=checkpoint_path, final_loss=loss)


with beam.Pipeline(options=pipeline_options) as p:
    configs = p | beam.Create([
        {'lr': 0.001, 'batch_size': 32, 'arch': 'resnet18'},
        {'lr': 0.01,  'batch_size': 64, 'arch': 'resnet34'},
        {'lr': 0.001, 'batch_size': 32, 'arch': 'resnet50'},
    ])

    results = configs | beam.ParDo(TrainModelFn())

    best = results | beam.CombineGlobally(SelectBestModel())

    # Run inference with the best model
    test_data | RunInference(
        PytorchModelHandlerTensor(
            state_dict_path=best,
            model_class=...,
            device='GPU'))

Notebook companion: examples/accelerator_learning_path/04_parallel_training.ipynb

## Deliverable 5: Blog Post and Guide

Goal: A comprehensive blog post that serves as the narrative backbone of the learning path, published on the Apache Beam blog.

Title: "From CPU to TPU: A Practitioner's Guide to Hardware Accelerators in Apache Beam"

Structure:

Introduction -- Why accelerators matter for ML workloads; the cost and throughput implications

The Landscape -- CPU, GPU (NVIDIA T4/A100/L4), TPU (v5e/v6e); when to use each

Starting Simple -- Walk through Deliverable 1 (CPU baseline) with code and results

Adding GPU Acceleration -- Walk through Deliverable 2; show the "one-line change" and the 5-20x throughput improvement

Scaling with TPUs -- Walk through Deliverable 3; discuss TPU-specific considerations (XLA, vLLM integration, Flex Templates)

Training at Scale -- Walk through Deliverable 4; the "Beam as ML orchestrator" pattern

Production Considerations -- Cost optimization, autoscaling, monitoring, model refresh (automatic_model_refresh.ipynb pattern), error handling

What I Learned from Production -- Drawing on my CVS Health experience: practical tips on custom Docker images, Triton integration, batch size tuning, and debugging GPU OOM errors in Dataflow

Reference Card -- Quick-reference table of accelerator types, Beam model handlers, pipeline options, and Docker base images

Publishing: The blog post will be submitted as a PR to the Apache Beam website repository following the existing blog post format and review process.

## Deliverable 6: Continuous Testing Infrastructure

Goal: Ensure all examples remain functional over time by integrating them into the Beam CI pipeline.

Implementation:

Convert each `.py` script into a testable module with a --dry-run / --test flag that:

Uses DirectRunner instead of DataflowRunner

Uses a small synthetic dataset

Validates pipeline construction and output format

Runs without GPU/TPU (tests pipeline logic, not hardware)

Add integration test configurations following the existing pattern in .github/workflows/load-tests-pipeline-options/:

beam_Accelerator_Learning_Path_CPU_Baseline.txt

beam_Accelerator_Learning_Path_GPU_Inference.txt

beam_Accelerator_Learning_Path_TPU_Inference.txt

beam_Accelerator_Learning_Path_Parallel_Training.txt

Add a GitHub Actions workflow that:

Runs the --dry-run mode on every PR that touches files in examples/accelerator_learning_path/

Runs the full GPU integration test on a weekly schedule (similar to the existing inference benchmarks)

Reports results to BigQuery for tracking (following the existing --publish_to_big_query pattern)

Notebook validation: Use nbconvert --execute with a test kernel to validate notebook cells execute without errors (limited to non-cloud cells).

# File Structure

examples/accelerator_learning_path/
    README.md                           # Overview and prerequisites
    01_cpu_baseline.py                  # Deliverable 1: CPU inference script
    01_cpu_baseline.ipynb               # Deliverable 1: Notebook companion
    02_gpu_inference.py                 # Deliverable 2: GPU inference script
    02_gpu_inference.ipynb              # Deliverable 2: Notebook companion
    02_gpu_inference_Dockerfile         # Dockerfile for GPU Dataflow workers
    03_tpu_inference.py                 # Deliverable 3: TPU inference script
    03_tpu_inference.ipynb              # Deliverable 3: Notebook companion
    03_tpu_inference_Dockerfile         # Dockerfile for TPU Dataflow workers
    04_parallel_training.py             # Deliverable 4: Multi-model training script
    04_parallel_training.ipynb          # Deliverable 4: Notebook companion
    04_parallel_training_Dockerfile     # Dockerfile for training workers
    requirements.txt                    # Python dependencies
    test_examples.py                    # Unit tests for dry-run mode
    conftest.py                         # pytest fixtures (synthetic data, mock models)
    utils/
        timing.py                       # Throughput measurement utilities
        visualization.py                # Notebook visualization helpers

# Pre-GSoC Contributions (Planned Before Acceptance)

To demonstrate commitment and build contributor credibility, I plan to submit the following before the GSoC acceptance period:

## 1. TensorRT 10.x Compatibility Update (PR to apache/beam)

Update sdks/python/apache_beam/ml/inference/tensorrt_inference.py to support TensorRT 10.x while maintaining backward compatibility with TRT 8.x/9.x. Key changes:

| Deprecated API (TRT 8.x/9.x) | New API (TRT 10.x) | Location |
| --- | --- | --- |
| engine.num_bindings | engine.num_io_tensors | Line 132 |
| engine.get_binding_name(i) | engine.get_tensor_name(i) | Line 133 |
| engine.get_binding_dtype(i) | engine.get_tensor_dtype(name) | Line 134 |
| engine.get_binding_shape(i) | engine.get_tensor_shape(name) | Line 135 |
| engine.binding_is_input(i) | engine.get_tensor_mode(name) | Line 147 |
| context.execute_async_v2() | context.execute_async_v3() | Line 204 |
| trt.volume(shape) | np.prod(shape) or manual calculation | Line 136 |
| EXPLICIT_BATCH flag | Removed (default in TRT 10.x) | Line 65 |

The update will use runtime version detection (trt.__version__) to select the correct API path, ensuring users on older TRT versions are not broken.

## 2. Sample Code Contribution

I will contribute anonymized/sanitized sample code from my production ML inference pipelines at CVS Health demonstrating:

Custom ModelHandler implementation for Triton Inference Server

GPU-accelerated PyTorch inference pipeline on Dataflow with T4 GPUs

Multi-model inference with KeyedModelHandler routing

These can serve as additional reference material for the learning path examples.

# Timeline

## Community Bonding Period (May 1 - May 26)

Introduce myself on dev@beam.apache.org mailing list

Set up development environment: clone repo, build from source, run existing tests

Run all existing beam-ml notebooks end-to-end on Colab to understand current state

Study the RunInference codebase in depth (base.py, all model handlers)

Submit 1-2 small PRs (documentation fixes, minor improvements) to establish contributor track record

Weekly sync with mentors to finalize scope and review design decisions

Set up GCP project with GPU and TPU quota for integration testing

## Phase 1 (May 27 - July 14) -- Weeks 1-7

| Week | Deliverable | Details |
| --- | --- | --- |
| 1-2 | Deliverable 1 | Build CPU baseline script and notebook. Implement timing harness. Test with ResNet-50 on DirectRunner. |
| 3-4 | Deliverable 2 | Build GPU inference script and notebook. Create Dockerfile. Test locally on Colab GPU and on Dataflow with T4. Add TensorRT comparison. |
| 5-6 | Deliverable 3 | Build TPU inference script and notebook. Create Dockerfile with torch_xla / vllm-tpu. Test on Dataflow with v5e TPU. |
| 7 | Midterm Buffer | Address mentor feedback on Deliverables 1-3. Submit PRs. Fix issues found during testing. Write integration test configs. |

Midterm Evaluation Checkpoint:

Deliverables 1, 2, 3 complete with PRs submitted

All three scripts tested end-to-end on Dataflow

Comparison data collected: CPU vs GPU vs TPU throughput

## Phase 2 (July 14 - August 25) -- Weeks 8-12

| Week | Deliverable | Details |
| --- | --- | --- |
| 8-9 | Deliverable 4 | Build parallel training script (Parts A, B, C). Test single-model GPU training, then multi-model parallel training on Dataflow. |
| 10 | Deliverable 5 | Write the blog post. Incorporate all benchmark data. Get mentor review. |
| 11 | Deliverable 6 | Build CI infrastructure: dry-run mode, GitHub Actions workflow, integration test pipeline options. |
| 12 | Final Buffer | Address all code review feedback. Final testing pass. Submit remaining PRs. Final blog post edits. |

Final Evaluation Checkpoint:

All 6 deliverables complete

All PRs merged or in active review

Blog post published or submitted for publication

CI running green for all examples

# Technical Deep Dive: Key Architecture Decisions

## Why ResNet-50 as the Primary Model

The existing examples use toy models (y = 5x linear regression) that don't show meaningful accelerator benefits. A linear regression model with 2 parameters runs faster on CPU than GPU due to data transfer overhead. ResNet-50 (25.6M parameters) is large enough that GPU acceleration provides 10-20x throughput improvement, making the learning path's message concrete and measurable. It's also small enough to fit on a free Colab T4 GPU (16GB VRAM).

## Why Both Scripts and Notebooks

Scripts are the production deployment format -- they can be version controlled, linted, tested, and deployed as Flex Templates. Notebooks are the learning format -- they allow inline visualization, step-by-step execution, and experimentation. Providing both ensures the learning path serves both audiences.

## Training in Beam: Design Considerations

Training in Beam is less common than inference, but it maps naturally when you need to train multiple independent models. Each training job is an element in a PCollection, and Beam's parallelism distributes them across workers. This is equivalent to what tools like Ray Tune or Optuna do for hyperparameter search, but with Beam's exactly-once semantics and managed infrastructure.

The key constraint: Beam DoFns should be stateless across elements. Training state (model weights, optimizer state) must be fully contained within a single process() call. This works because each hyperparameter configuration is an independent training run.

## Accelerator Selection Guide (Included in Blog Post)

| Workload | Recommended Accelerator | Beam Model Handler | Why |
| --- | --- | --- | --- |
| Image classification (batch) | GPU (T4/L4) | PytorchModelHandlerTensor(device='GPU') | Good balance of cost and throughput |
| LLM inference (batch) | TPU v6e or GPU A100 | VLLMCompletionsModelHandler | Memory capacity for large models |
| LLM inference (streaming) | GPU L4 + vLLM | VLLMChatModelHandler | Low-latency responses |
| High-throughput inference | GPU + TensorRT | TensorRTEngineHandlerNumPy | Optimized engine for specific hardware |
| Training (small models) | GPU T4 | Custom DoFn | Cost-effective for models <1B params |
| Training (large models) | TPU v5e pod | Custom DoFn with torch_xla | Distributed training across TPU chips |

# How This Differs from Existing Examples

| Aspect | Existing Examples | This Proposal |
| --- | --- | --- |
| Format | Notebooks only (44 .ipynb files) | Scripts + Notebooks |
| Progression | Standalone, unlinked examples | Numbered learning path (01 -> 02 -> 03 -> 04) |
| Models | Toy models (y=5x) or cloud-only (require GCP setup) | Real models that run locally first, then scale to cloud |
| Training | Zero training examples | Full training pipeline with parallel multi-model support |
| Performance comparison | No quantitative comparisons | Built-in timing and throughput metrics across CPU/GPU/TPU |
| Continuous testing | No automated notebook testing | Dry-run mode + CI integration + weekly integration tests |
| Documentation | Inline notebook comments | Comprehensive blog post + inline comments |

# Relevant Prior Art and References

examples/notebooks/beam-ml/dataflow_tpu_examples.ipynb -- TPU examples (Deliverable 3 builds on this)

examples/notebooks/beam-ml/run_inference_vllm.ipynb -- vLLM GPU examples (Deliverable 2-3 build on this)

examples/notebooks/beam-ml/run_inference_pytorch.ipynb -- PyTorch patterns including multi-model (Deliverable 1-2 build on this)

examples/notebooks/beam-ml/per_key_models.ipynb -- Per-key model routing (Deliverable 4 uses this pattern)

sdks/python/apache_beam/ml/inference/base.py -- Core ModelHandler and RunInference API

sdks/python/apache_beam/ml/inference/pytorch_inference.py -- PyTorch handler with GPU support (device='GPU')

sdks/python/apache_beam/ml/inference/vllm_inference.py -- vLLM handler with TPU/GPU support

sdks/python/apache_beam/ml/inference/tensorrt_inference.py -- TensorRT handler for GPU optimization

.github/workflows/load-tests-pipeline-options/ -- Existing CI benchmark configurations

# Communication and Availability

Availability: I can commit 25-30 hours per week to this project, totaling ~350 hours across the program duration.

Communication: I will provide weekly status updates on the Beam dev mailing list, participate in the biweekly Beam ML SIG meetings, and maintain a running design document shared with mentors.

Code reviews: I will submit PRs early and often (one per deliverable minimum), responding to review feedback within 24 hours.

Timezone flexibility: I am available for synchronous calls during US business hours and can accommodate European time zones for mentor meetings if needed.

# Why I Am a Strong Candidate

I use this exact stack in production. This is not a learning exercise for me -- I build and operate Beam + GPU inference pipelines at CVS Health daily. The proposal reflects patterns I have already validated at scale. I can provide working code samples from these production pipelines to demonstrate proficiency.

I have solved the "not natively supported" problem. My Triton Inference Server POC at CVS Health required understanding the ModelHandler abstraction deeply enough to extend it for a completely new inference server. This project asks for the same kind of extension work (training DoFns, new example patterns).

I have already written the educational material. The ML Inference Cookbook I authored at CVS Health serves the same purpose as this project's blog post deliverable -- taking ML engineers from zero to production with Beam and accelerators. I know how to structure technical learning material that works.

I am already contributing to Beam's accelerator support. My in-progress TensorRT 10.x compatibility update demonstrates that I can work on the Beam ML SDK internals, not just the examples layer. This pre-GSoC contribution proves I can navigate the codebase, follow the project's code style, and submit mergeable PRs.

I understand the user's journey. I remember the learning curve of going from CPU-only Beam to GPU-accelerated Dataflow. The gaps I identified in this proposal are the exact ones I encountered and had to solve through trial and error. This learning path would have saved me weeks.

I can write production-quality code *and* clear documentation. The blog post and examples will be written by someone who has explained these concepts to teams across CVS Health's ML organization and can bridge the gap between Beam's API reference and practical usage.

# Appendix: Links

Apache Beam ML Overview: https://beam.apache.org/documentation/ml/overview/

RunInference API Docs: https://beam.apache.org/releases/pydoc/current/apache_beam.ml.inference.base.html

Dataflow GPU Guide: https://cloud.google.com/dataflow/docs/gpu/use-gpus

Dataflow TPU Guide: https://cloud.google.com/dataflow/docs/tpu/use-tpus

Existing TPU Examples: https://github.com/apache/beam/blob/master/examples/notebooks/beam-ml/dataflow_tpu_examples.ipynb

GSoC Project Idea: https://beam.apache.org/contribute/gsoc/